Weekly Execution Plan — July 27 to August 27, 2026

Intern: Sidharth  |  Project: Sparkline AI Assistant

# Week 1 (Jul 27 – Jul 31, 2026)

- Fix all the pertaining docker issues.

- Demonstrate the completed backend to Shruti mam (upload → chunk → embed → store in MinIO/Qdrant with access-control metadata visible)

- Work on the LLM research and optimal model selection.

# Week 2 (Aug 3 – Aug 7, 2026)

- Begin internal documentation: architecture overview and setup guide

- Author prompt-injection / adversarial test cases for the RAG and tool-calling pipeline (written now, executed once the LLM is live)

- Run any real sample documents received from stakeholders through the ingestion pipeline to validate parsing/chunking/embedding at larger scale

- Sync with Dhruv on the shared audit-log schema and user/role source of truth ahead of enterprise-adapter integration

- Connected Open WebUI as the actual chat frontend — built a custom Pipe Function (sparkline_pipeline.py) so “Sparkline RAG” shows up as its own model and every message routes through PEP, retrieval, and reranking; using llama3.2:1b on CPU as a stand-in until the GPU server arrives

- Deployed the full stack for the first time on the shared production GPU server (Ubuntu 24.04, RTX 5060 Ti); the GPU has now arrived, ahead of the Week 3 contingency this was originally planned under

- Benchmarked GPT-OSS 20B vs. qwen2.5-coder:14b against real (shared) GPU memory and picked qwen2.5-coder:14b for serving after GPT-OSS 20B returned empty responses regardless of GPU fit

- Ingested the first real documents end-to-end (upload → chunk → embed → Qdrant → hybrid retrieval → rerank → cited answer) and manually validated answer and citation quality

- Found and fixed four bugs across the ingestion and frontend paths: a document-visibility bug (--public flag not reliably reaching the server), a background-task session bug that silently broke keyword search after every ingestion, a missing Open WebUI Pipe Function on the new server, and an answer-parsing bug that rendered browser answers as sources with no answer text

- Validated the Open WebUI browser chat path on the production server end-to-end, including access control, retrieval, and citation rendering

- Cleaned up citation display so sources list one entry per document rather than one per retrieved chunk, while keeping the full citation trail in the API response and audit log

# Week 3 (Aug 10 – Aug 14, 2026)

GPU server arrived Aug 7 (Week 2) — carried-forward work:

- Revisit GPT-OSS 20B once its empty-response issue is root-caused, or evaluate a replacement candidate model; qwen2.5-coder:14b is serving in the meantime and is already validated

- Continue security test-case authoring and documentation; re-escalate GPU timeline

- Populate any HR department/designation data received against pilot users; begin transitioning off blanket pilot access toward real ABAC restrictions

# Week 4 + 5 (Aug 17 – Aug 27, 2026)

- Swap the Open WebUI pipeline over from the CPU fallback model to the live GPU-served LLM once the RTX 5060 Ti is up

- Run first end-to-end chat tests through Open WebUI, including citation accuracy checks

- Begin running the RAGAS harness against available real documents/queries; record baseline faithfulness, relevance, and precision scores

- Execute the authored prompt-injection/security test cases against the now-live pipeline

- Document any remaining blockers heading into the Security, Coordination & Hardening phase (Month 3)